## Slide 1: Module 3: Session 4
REVENUE BUDGET CONTROL AND MANAGEMENT

## Slide 2: Session Objectives
Develop a revenue variance report
Identify possible actions on revenue variances
Develop a strategic profit budget

## Slide 3: Revenue budget projection
Accurate revenue projections help to predict peaks and valleys in income and profit in order to make necessary adjustments in operating activities.

## Slide 4: Revenue projections
In making projections, analyze your current contract or contracts in pipeline. Make an estimate of how much income you expect to bill on a month-by-month or year-by-year basis and enter these figures on a spreadsheet.

## Slide 5: Revenue projections over five years
For anticipated contracts, you will need to have periodic meetings with UNRA or District officials who are your existing clients and ask about their ongoing needs for road works.
Project basing on past trends, ongoing and planned contracts, anticipated contracts.
Make assumptions that are realistic and achievable.

## Slide 6: Constraints to revenue projection
Delays in concluding works contracts
Forecasting of potential contracts in open bidding
Estimation of completed works for invoicing
Estimation of work variations
Delays resulting from nature, industrial action, stock outs and machine break downs.

## Slide 7: Revenue projection
Revenue source | yr1 | yr2 | yr3 | yr4 | yr5
Road 1 |  |  |  |  | 
WIP LG |  |  |  |  | 
Road 2 |  |  |  |  | 
Road 3 |  |  |  |  | 
Total |  |  |  |  | 

## Slide 8: Tracking revenue variances
Revenue source | Budgeted | Budget six months | Actual six months | variance | comment
Contract One |  |  |  |  | 
Contract Two |  |  |  |  | 
Contract Three |  |  |  |  | 
Total |  |  |  |  | 

## Slide 9: Profit projection
Revenue source | Contract one | Contract two | Contract three | Total | Comment
Total revenues |  |  |  |  | 
Total expenditure |  |  |  |  | 
Profit |  |  |  |  | 

## Slide 10: Analyzing revenue variances
There are three basic variances to revenue
Total revenue variance equals budgeted revenue less actual revenue;
  Sales volume variance equals (budgeted quantity – actual quantity) x budgeted price.
  Sales price variance equals (budgeted contract price – actual contract price) x actual quantity.
Total revenue variance equals (sales volume variance + sales price variance)

## Slide 11: Revenue variance analysis
Volume variance will be caused by
  Fast or slow speed of construction
  Events such as strikes, bad weather, accidents
  Works stoppages due to say machine break down, material outage, absenteeism, poor supervision.
  Variations by client
Price variance would be caused by not getting the price per unit anticipated in the budget because:
  Poor/better bidding or negotiation
  Increased/reduced competition
  Increased/reduced cost therefore higher/lower price

## Slide 12: Group Activity (all)
Analyze the causes of revenue variances for the provided case.
Identify revenue variances that are un controllable and controllable under the provided case and from your experience.