## Slide 1: Module 3: Management Reporting and Budgeting
SESSION 1
INTRODUCTION TO MANAGEMENT REPORTING

## Slide 2: Module objectives
To enable trainees appreciate the importance of regular management reporting, management control systems, and to create understanding of why businesses must budget and report.

## Slide 3: Session objectives
Introducing types of management reports
Purpose and the role of reports

## Slide 4: What is a financial report?
Set of financial documents prepared for management of the construction firm regularly as management may require.
It contains summary of accounting and control information for that period, activity or contract with background notes and forms etc.
Financial management reports keep management informed to make appropriate choices and guidance.

## Slide 5: Role of reports
Enable management to make rational and informed decisions.
Enable management control.
Evaluate of organizational performance on a continuous basis.
Facilitate decision making by other stakeholders such as financiers and investors.
Monitoring cash flow and assess cash needs

## Slide 6: Characteristics of good financial reports
Complete and accurate
Brief and to the point
Timely
Quantitative
Exceptional
Consider cost of perfect information

## Slide 7: Routine reports to inform management
Could be daily reports, weekly, monthly, quarterly or annual reports e.g.
  Daily: Cash position, pending payments, cash expected, site requirements, any information required to make quick decisions.
  Weekly:
    Cash position, current operations needs for the week and next, expected receipts and payments.
    Materials: Delivered, used, materials needed for the next week and over the lead period, pending orders etc.
    Labour report: Workforce present, critical activities for the week and next, deployments, output, complaints, accidents.
  Monthly: Aged accounts receivables and accounts payables, inventory, payroll, overheads

## Slide 8: Reporting periods
The frequency of reporting depends on the critical nature of information. A monthly reporting frequency may be ideal for most transactions.
    Daily for cash flow; materials, labour and machine need and usage, quantity of work done.
    Weekly reporting on labour head count and efficiency
    Monthly reporting on certification, consumable stores, aged debtors and creditors.
    Quarterly reporting on profitability.
    Annual reports for statutory corporate performance and position.

## Slide 9: Exceptional reports to aid control
Focus on abnormal, unexpected costs and occurrence, events that need immediate attention.
  Work progress reports: Variances relating to work done, materials used, man days and machine time used.
    Variances in outputs
    Variances in inputs
    What is urgent?

## Slide 10: Who is responsible for creation of reports
All management and staff who are involved in operations:
    Projects managers
    Site engineers
    Commercial managers
    Accountant/Cashier
    Stores managers
    Machine operators
    Foremen

## Slide 11: Group activity
  Relevance and challenges of regular reporting in micro construction firms. What reports and information are expected at the site office on a day to day basis.
  Identify reports that would have been relevant for Munaku.
  Assuming 10kms have been constructed in the first six months outline issues to appear in management reporting and for what purpose.
  Draft a site report relating to operations of Munaku on any typical day.
  Prepare a sample monthly report on labour, materials and cash on Munaku project.

## Slide 12: THE END
Q & A