## Slide 1: Module 4: Session 2
Risk and Risk Management

## Slide 2: Purpose of the Session
1) To help the participants appreciate business risks
2) To explain the risk factors in road construction business
3) To develop a risk management plan
4) To explain the measures to mitigate identified risks

## Slide 3: Understanding risk
Risk is an event that has a probability of occurring, and could have either a positive or negative impact to a project should that risk occur.
A risk may have one or more causes and, if it occurs, one or more impacts.
The risk event example is that the Environment Assessment Committee may delay to award a no objection, or the assigned personnel to design may not be available for the activity.
Risk management is an ongoing process through the life of a project. It includes risk management planning, risk identification, analysis, monitoring and control.

## Slide 4: Categories of business risks
Financial risks: Reduced profits and debt
Strategic risks: New ideas succeed or fail
Economic risks: When the economy rises and falls, so does the funding of roads.
Health and Safety risks: Disease outbreak
Transaction risk: Currency fluctuation

## Slide 5: How to Identify business risks
Take a good look at yourself to assess risk appetite.
Conduct a market analysis.
Do an analysis of your business plan for risk.
Discuss with your management team potential risks.
Asses insurable risks.
Analyze critical suppliers, customers and lenders - existing and potential.
Have an exit strategy.

## Slide 6: The causes of business risks
Cash flow constraint
Insurance: Lack of proper insurance increases the risk to a business
One-dimensional thinking – think outside the box
Natural events
The actions of competitors
The size of the company
The quality of management decisions
The length of time the company has been in existence

## Slide 7: Risk factors of road construction stakeholders (1)
Risks related to clients:
  Tight project schedule ranked the most significant risk.
  Variations of works
  Higher performance or quality expectation
  Incomplete documentation and approval
Risks related to designers:
  Design variations resulting from client’s variations or defective designs.
  Incomplete or inaccurate cost estimates
  Inadequate or inaccurate site information

## Slide 8: Risk factors of road construction stakeholders (2)
Risks related to contractors:
  Unsuitable construction programme plan
  Lack of knowledge in planning construction programmes
  Changes in construction programmes
  Lack of coordination and disputes
  Unavailability of professional staffs and skilled labour
  Pollution and accidents
  Low management competency of subcontractors

## Slide 9: Risk factors of road construction stakeholders (3)
Risk related to external issues: e.g. Price fluctuations of construction materials, input material shortages e.g. cement, fuel.
Risks related to government bodies: Excessive approval procedures and bureaucracy of government.
Risks of defaulting loan payments to financial institutions

## Slide 10: How entrepreneur can reduce their business risks
Operational risk management
Debt reduction
Diversification
Quality control
Human resource planning
Mentors; technical advisers and experienced management consultants
Partnering
Walking away

## Slide 11: How to Develop a Risk Management Plan
Identifying the risk
Analyzing risk
Mitigate the risk - Action that will be taken to offset the risk from occurring.
Monitor the risk- To assess if there are any changes.
Respond to the risk; Incorporating a risk management plan into any project undertaken helps solve problems before they arise.

## Slide 12: Risk analysis.
Probability
 | Low | High
Low | Loss of small suppliers | Loss of key specialist staff Loss of contract to a competitor
High | Loss of lower- level staff | Failure obtain bank funding Break down of key equipment
Severity
Frequency
Frequency
Frequency

## Slide 13: Risk mitigation
Risk mitigation is the process of minimizing the probability of a risk’s occurrence or the impact of the risk should it occur.
Risk mitigation is the process through which a corporation reduces its risk exposure.
Risk mitigation is closely linked with the process of risk transferring.

## Slide 14: A company’s risk mitigation strategy (TARA Approach)
 | Low | High
Low | Accept and manage Risk is not significant. Keep under view, costs of dealing with risks unlikely to be worth the benefits. | Transfer Insure risk or Implement contingency plans. Reduction of severity or risk will minimize insurance premiums.
High | Control or Reduce Take some action to enhance control systems to detect problems or contingency plans to reduce impact. E.g. arranging for a stand by grader. | Abandon or Avoid Take immediate action, e.g. purchase an additional grader or abandoning the contract.
Frequency
Severity
Probability

## Slide 15: Risk management strategies
Acceptance and manage
Transference
Avoidance
Risk sharing involves finding a party that is willing to enter into a partnership so that the risks of a venture might be spread between the two parties.

## Slide 16: Group Activity
1) Using common examples, explain what you understand by the term risk.
2) Discuss the common causes of business risks.
3) Identify the risk factors in the road construction business.
4) Suggest measures that the business entrepreneurs may put in place to address business risks.
5) Describe how the business entrepreneurs may develop a risk management plan.

## Slide 17: END
Q & A