## Slide 1: PREQUALIFICATION
Module 6: Session 2

## Slide 2: Session Objectives
To appreciate the need for prequalifying providers in the road sector
To fully understand the prequalification processes
To identify mechanisms for compliance with prequalification requirements
To prepare Expression of Interests documents

## Slide 3: Prequalification of Road Works
Prequalification refers to the process of invitation, evaluation and short listing of potential providers of works/supplies/services for a particular period or contract.
It is the assessment of the suitability of firms to carry out a particular contract prior to being invited to submit a bid.
Prequalification can be used for domestic or international bidding.
The process has four main steps: 1.Public invitation; 2.Issue of PQ document; 3.Receipt and opening of PQs documents and 4.Evaluation and short listing.

## Slide 4: Circumstances that justify short listing
  Contract is highly complex, specialized or requires detailed design or methodology.
  The costs of preparing a detailed bid would discourage competition.
  The evaluation of a large number of bids would require a lot of time and resources from the PDE.
  The PDE may have several similar works, supplies or services and needs a set of providers to choose from.
  In anticipation of possible restricted and direct procurements
Notes: DG Notes:
Not only for Complex or specialised contracts - pre-qualification is used for many different types of Contracts
2. It is not clear to me what the second bullet point is trying to say? Either clarify it or remove it.

## Slide 5: Contents of a Prequalification Document
A prequalification document shall contain:-
  General description of the scope of works to be procured
  A statement of requirements and the criteria for prequalification;
  A statement of the information required from the provider.
  Instructions and timeline for submissions
Notes: DG Note:
Changed text from “scope of procurement” to “scope of works to be procured”.

## Slide 6: Information needed for prequalification
Location and legal status
Managerial and Technical capability such as qualification and experience of staff
Track record of works completed
Equipment, technology and other resources
Financial capability
Compliance – licenses and taxation
CVs of key personnel
Knowhow/methodology

## Slide 7: Prequalification: advantages
Ensures that only qualified bidders are given opportunities to bid.
Reduces the amount of work and time for evaluating bids from unqualified providers.
Reduces risk of low priced bids from bidders of doubtful capability.
Provides a data base of potential bidders where there are a number of similar requirements and reduces cost of repeat invitations
Reduces the risk of contracting providers with no technical and financial capacity.
Reduces risk of substandard work.

## Slide 8: Adequacy of the Shortlist
A shortlist should have a number of providers to provide meaningful competition. If they are too few it could be expanded by:
  Periodic call for prequalification
  PPDA's register of providers
  Liaise with other PDE
  Research in the market for specialized procurements
Notes: DG Notes:
If the number of shortlisted providers is too few, it cannot simply be added to by any individual or organisations “knowledge of the market”. The process would no longer be "OPEN and TRANSPARENT". It could lead to claims of favouritism and corruption.

## Slide 9: Challenges of short listing
It may increase procurement lead time
Collusion is easier among a limited number of identified bidders,
Provides opportunities for externally influenced deviations from the expected high standards of competitive procurement
Short Listing information may have changed at the time of works award and needs validation.
Short Listing may not result in bid invitation or awards

## Slide 10: Evaluation of Bids
  Evaluation of prequalification bids is the responsibility of the Evaluation Committee which is approved by the contracts committee and constitutes of representatives of the user department and technical persons conversant with the procurement.
Evaluates the bids using the criteria stated in the PQ documents
Evaluation team should have relevant skills
The evaluators may seek clarifications with bidders if necessary
Evaluation should be done speedily within the timeframe
Avoid unethical interventions

## Slide 11: Example of PQ Evaluation LG Form 4 (Pass/Fail basis)
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
Company Name Pre-qualification Criteria | Hillary Contractors Ltd | Young Building & Technical Services Ltd | H Contractors Ltd | Hyoung & Sons Building Services | Munaku Kama Contractors | Kama Civil & Building Contractors Ltd | Munaku Enterprises Ltd | Bridge Contractors
{List all criteria in accordance with the pre-qualification document or notice. Criteria shown are examples only}. |  |  |  |  |  |  |  | 
Experience/performance on similar contracts in the country/region/internationally | Q | Q | Q | Q | NQ | NQ | Q | Q
Equipment construction facilities | Q | Q | Q | Q | Q | Q | Q | NQ
Qualifications and experience of personnel | Q | NQ | Q | Q | Q | Q | Q | NQ
Financial capability to perform the contract | NQ | NQ | Q | Q | Q | Q | Q | Q
Local facilities or representation | Q | Q | Q | Q | Q | Q | Q | Q
Available capacity | NQ | Q | Q | Q | Q | Q | Q | Q
Litigation record | NQ | NQ | Q | Q | NQ | NQ | Q | Q
Recommendation | NQ | NQ | Q | Q | NQ | NQ | Q | NQ
Notes: DG Comments:
Ideally, evaluation of PQ documents should involve a 'scoring system' for each of the criteria, not simply a tick box for compliance.
This slide should be moved forward to come after slide 9.

## Slide 12: Form 12-Summary of detailed Technical Evaluation
Evaluation Criteria |  | Max Score | {Enter Average Scores from each Table 3A} |  | 
{Complete criteria and maximum scores as listed in solicitation document} |  |  | Munaku Enterprises Ltd | A.H Contractors | Hyoung & Sons Building Services
A | Main Criteria |  |  |  | 
A1 | Sub-criteria |  |  |  | 
4 |  |  |  |  | 
B | Main Criteria |  |  |  | 
B1 | Sub-criteria |  |  |  | 
C | Main Criteria |  |  |  | 
C1 | Sub-criteria |  |  |  | 
E | Main Criteria |  |  |  | 
E1 | Sub-criteria |  |  |  | 
Totals |  | 100 |  |  | 
Minimum Qualifying Mark |  |  | Pass / Fail | Pass / Fail | Pass / Fail

## Slide 13: Conclusion of the prequalification process
Verification should be done to determine whether the prequalified bidders have the capability and resources to effectively carryout the contract.
Successful Bidders should be formally informed that they were prequalified
Unsuccessful bidders should be informed
Notes: DG Note:
Title - Pre-Award not Post- Qualification
PG: Is this slide in the correct order? It looks out of sequence.

## Slide 14: Group Activity
All groups:
Using the Prequalification SBD provided prepare an application to prequalify for provision of Magege District road works.
Notes: DG Note:
I seriously question whether this group session is really necessary and worthwhile. Just as well to give the attendees a copy of actual EOI document. The participants will not have time and the information for such an exercise.
PG: There will no longer be a group exercise. The session should include a worked example.

## Slide 15: End of Presentation
Thank You