## Slide 1: BIDDING AND STANDARD BIDDING DOCUMENTS (SBDs)
Module Six: Session 3
Notes: DG Note:
As discussed last week this session combines with The Bidding Process into a single Session 3.
This session does not cover different "Forms of Contract" it only describes different "Types" of Contracts.

## Slide 2: Objectives of the Session
Present an overview of the bidding process
Appreciate the importance of using SBDs in bidding for road works
Expose the different types of SBDs
Analyze the contents of SBDs and be able to prepare bids that correspond with the requirements of SBDs
Notes: DG Note:
1. This third bullet point is the key to this session.
1. Practice in completing SBD’s is not really necessary here.

## Slide 3: Stages in the bidding process
Preparation and approval of bid documents
Issue or sale of bid documents
Pre bid meeting
Bid preparation
Bid submission/receipt
Bids opening
Bids evaluation
Bid evaluation notification
Negotiations meeting
Award and contracting

## Slide 4: The bidding process
Starts when the user unit requisitions for works/supplies or services for which the entity has budgeted, funds have been confirmed, and the bid document approved by the Contracts Committee.
Notes: The Bidding Process will now be Session 3, with session 2 covering EOI’s and Prequalification only. Slide 18 should be brought forward into Pre-qualification session.

## Slide 5: Issue or Sale of Bid Documents
An invitation to bid will be:
  by public advertisement or
  to prequalified providers
Bid documents may be issued for free or obtained for a fee.
Providers should be given opportunity to look at the documents before purchase.
Providers may also ask for any clarification before and after purchase of the document.

## Slide 6: Guidelines for pre-bid meeting
Allows potential bidders to seek clarification or access to project site, where applicable
Notice of pre-bid meeting shall be included in the bid documents and any bid notice
Provide sufficient time before the expiry of the bid period
Record pre-bidding minutes and any addenda shall be provided to all bidders who purchased or were issued with the bid documents.
In some instances bidding is restricted to only those that attend the pre-bidding meeting!

## Slide 7: Criteria for pre-bid meetings
A PDE shall hold a pre-bid meeting for high value and complex tenders falling within the following categories: (PPDA guidelines, 2003)
  For supplies above 140m
  For services above 100m
  For works above 200m
Notes: DG Note:
A pre-bid meeting is always preferable.
PG Note: Where does this information come from? Please quote source and validity.

## Slide 8: Issues to consider during pre-bid conference
Source of raw materials
Compensation to owners’ of the road area
Access/diversion road land owners’ compensation
Compliance to Environmental protection
Consensus for the LG to hire out its machinery to contractors
Any clarifications on the Bid Documents
Presentation of addendum if any
Notes: DG Notes:
What does Compensation mean in this context?
The Environmental Impact Assessment of the “Project” is a matter for the Client when developing his project. The Contractor must ensure that his activities are environmentally acceptable and in compliance with the requirements of the Contract and local/National regulations and laws.

## Slide 9: Bidding
A Bid is an offer made by the bidder to provide works, services or supplies or a combination thereof in response to an invitation of a PDE.
Usually the bidder submits a standard Bid Document (SBD) obtained from the PDE.
Sufficient time should be given to bidders to prepare and submit bids
There is a PPDA timeframe guideline for works, supplies and services
Not adhering to guideline without approval or waiver by PPDA is one of the corruption prone areas in procurement!

## Slide 10: Procurement of Supplies, Works and Non-Consultancy Services time guideline
Bidding Periods (working days)
Method | Amended minimum period | Current minimum period
Open Domestic Bidding | 18 | 22
Open International Bidding | 30 | 33
Restricted Domestic Bidding | 15 | 15
Restricted International Bidding | 18 | 20
Quotations and Proposals | 5 | 5
Source: PPDA guidelines, 2003 |  | 

## Slide 11: Submission/Receipt & Opening of bids
Bids should be submitted in the format specified in the bid documents. Ensure compliance such as sealing, address, enveloping etc.
Note the location of the delivery of bids. It should be clear and precise in the Bid Data Sheet.
A box may be provided to deposit bids.
Bid submission should be recorded in an appropriate register/form
Bids shall be opened in the presence of all bidders or their representatives who wish to attend. Usually this is done shortly after the end of the submission deadline.

## Slide 12: Bids Evaluation
The PDU selects an Evaluation Committee with the approval of the Contracts Committee.
The evaluation is based on the criteria as laid down in the bid documents.
The evaluation report is made to the PDU and to the Contracts Committee of the Best Evaluated Bidder.

## Slide 13: The negotiation meeting
A negotiation meeting is held between the bidder and the PDE after notification as the Best Evaluated Bidder and statutory notification but before contract signing.
The purpose is to confirm the core content of the bid and to negotiate on some aspects of a bid such as scope and timeframes.
Such negotiation is not about price.
Minutes of the negotiation meeting should be signed by all parties present and appended to the contract.

## Slide 14: Award of Contract
A Contracts Committee awards a contract based on the evaluation committee decision.
A contract award decision does not amount to a binding contract between the provider and the PDE
Notice of Best Evaluated Bidder should be displayed within statutory times
Approval of all relevant agencies i.e. Solicitor General should be done before contract signing.
A bid acceptance letter and award acceptance is normally done before the signing of a formal contract.

## Slide 15: Standard Bid Documents
Defining of SBDs
Reasons for using SBDs
Structure of the SBDs
Complete and Responsive Bid
Notes: Where is the 'Definition' of SBD?

## Slide 16: What are standard bid documents?
Bid documents issued by procuring authorities, setting out the procedures to be followed in bidding and the conditions of any resulting contract-
Bidding documents that are used by procuring entities to invite bidders to participate in procurement

## Slide 17: REASONS FOR USING SBDS
They provide uniform information to all bidders
They elaborate the procedures and regulations of bidding.
They simplify the preparation of bidding document by Procuring Entity
Facilitate and simplify the Procuring Entity’ evaluation of the bidders
Minimise the time required by Contracts Committee/Tender committee in approving the Documents
Reduce the bidders’ preparation time and effort

## Slide 18: WHO ISSUES THE SBDs
PPDA- Public Procurement and Disposal of Assets Authority
Donors, WB, ADB, IMF, FIDIC
Procurement and Disposal Units of PDEs
Private sector procurement entities

## Slide 19: STRUCTURE OF SBD’s
Bidding Procedures
Statement of requirements
Contract Conditions (General and special)
Instruction to Bidders
Bid Data Sheet
Evaluation and Qualification Criteria
Bidding Forms

## Slide 20: INSTRUCTION TO BIDDERS
Provides the bidders with information needed to understand the reasons for the procurement.
Gives guidance to the bidder on how to complete and submit the bid.
Draws the bidder’s attention to areas requiring specific consideration e.g clarification, modification, replacement, cost of bidding
What to be specified in the Bid Data Sheet

## Slide 21: BID DATA SHEET
Filled by the Procuring Entity giving the following information:
- Name of Procuring Entity
- Subject of Procurement
- Procurement Reference Number
- Contact address and persons
- Language of the bid
- Currency
- Validity period
- Number of copies to be submitted with original
- Address and room of bid submission, deadline of submission
- Bid opening-address, room and time

## Slide 22: EVALUATION METHODOLOGY & CRITERIA
Evaluation methodology to be used
Eligibility requirements
Compliance requirements
Evaluation process
Criteria under each of the stages
Basis of determining the best evaluated bid
Post qualification criteria
Post award requirements e.g. Performance security
Contract signing procedures

## Slide 23: BIDDING FORMS
Filled and submitted by the bidder & made up of:
Bid submission sheet-declaration by the bidder of conformity with the bidding documents
Bid security- declaration form
Price schedule-showing calculation and declarations of bid price by bidder
Qualification Form: declaration of bidders qualification to perform the assignments,
  previous work done,
  equipment,
  key personnel

## Slide 24: STATEMENT OF REQUIREMENTS
Refers to the description of the object to be procured
A detailed statement of a set of requirements to be satisfied by the procurement
Works-Schedule of requirements-BOQ/SOW
Goods-Specification (Design, Descriptive and Performance)
Services-Terms of Reference

## Slide 25: Group Activity
Groups study, discuss and make presentation on key contents of the following components of the SBD:
Statement of requirements
Contract conditions for procurement of works (general and special)
Instructions to bidders
Bid data sheet
Evaluation methodology and Criteria

## Slide 26
END
THANK YOU